**Weekly Report**

Team Name: LAKE Week Number: Week 8 Date: Feb 26, 2023

**Upcoming week**

|  |  |  |  |
| --- | --- | --- | --- |
| Member Name | Member Role | Weekly Task | Due date and time |
| Kyungchan Im (Chris) | Team Leader | • Prepare for the milestone 4 project. Assign individual section for FRD to members.  • Populating the queries for the Milestone Project  • Populating the data to the UEFA database | Feb 25, 2023 |
| Aaron Galicia | Requirement Manager | • Populating data to the UEFA database.  • Populating the queries for the Milestone Project  • Review the FRD to match with the ERD and User Requirement | Feb 25, 2023 |
| Levi Guerengomba | Development Manager | • Developing and managing the database within the scope  • Populating the data to the UEFA database  • Review the FRD to match with the User Requirement | Feb 25, 2023 |

**Previous Week**

|  |  |  |
| --- | --- | --- |
| Member Name | Member Role | Task Done |
| Kyungchan Im (Chris) | Team Leader | • Prepare for the milestone 3 project. Assign individual task to members.  • Revise and upgrade the importance of the attribute within our ERD  • Review and revise the FRD based on the Milestone 2 |
| Aaron Galicia | Requirement Manager | • Find and generate the data table for ERD milestone  • Review and revise the milestone documentation and FRD  • Schedule team meeting and check the requirements |
| Levi Guerengomba | Development Manager | • Find and generate the data table for ERD milestone  • Review and revise the milestone documentation and FRD  • Checks the development process and requirements |

Comments:

During this week's meeting, we focused on preparing for the milestone 4 project. We assigned individual sections of the Functional Requirements Document (FRD) to members, to ensure that everyone was responsible for a specific part of the document. Additionally, we discussed populating queries and data for the project, specifically the UEFA database. We reviewed the FRD to match it with the Entity Relationship Diagram (ERD) and User Requirements. We also emphasized the importance of developing and managing the database within the project's scope. Overall, our main priority was populating data to the UEFA database and reviewing the FRD to match it with the User Requirements. We are looking forward to making good progress in the coming week.